STANDARD FORM SUBCONTRACT

Copies to:

RSCI_______

Sub Ctr_____

| Subcontract No. ContractNumber | Contract Date: ContractDateShortForm |
| --- | --- |
| Subcontract Date. ContractDate | Contract No.: OwnerProjectNumber |
| Contractor: | Subcontractor: |
| GCName | CompanyName |
| GCAddressLineOne | CompanyAddressLineOne |
| GCCity, GCState GCZIP | CompanyCity, CompanyState CompanyZIP |
| GCPhone FAX GCFax | CompanyPhone, FAX CompanyFAX |

| Owner: | Job Name & Address: |
| --- | --- |
| OwnerName | ProjectName |
| OwnerAddressLineOne | ProjectAddressLineOne |
| OwnerCity, OwnerState OwnerZIP | ProjectCity, ProjectState ProjectZIP |

For the sum of ContractAmount, TextContractAmount, the undersigned subcontractor, hereinafter referred to as Subcontractor, agrees to perform:

SCOPE OF WORK

Subcontractor will provide all labor, material, equipment and supervision to perform the sections listed below complete per plans and specifications. This subcontract to include but may not be limited to:

ScopeofWork

The above work is required by RSCI. hereinafter referred to as Contractor, by the general contract, request for proposal and specifications between Contractor and the above-named Owner, and in strict compliance with the following contract documents and plans:

The Contract Documents consist of this Agreement, or Addendums of the Contract (General, Supplementary, and other Conditions), the Drawings, the Specifications, all Amendments issued prior to and all Modifications issued after execution of this Agreement. These form the Contract, and all are as fully a part of the contract as if attached to this Agreement or repeated herein. Division 01 General Requirements shall apply as appropriate to the Subcontractor’s scope of work.  An enumeration of the Contract Documents is listed in Exhibit "D".

Contract work shall be performed in a good and workmanlike manner according to the best trade practices, in accordance with all applicable codes and requirements of the governing authority, and in accordance with the following terms and in accordance with "Standard Terms and Conditions for All Subcontracts" attached hereto as Exhibit "A", and incorporated by reference, attachment herewith is acknowledged;  “Safety Terms and Conditions for All Subcontracts” attached hereto as “Exhibit “B” and incorporated by reference; and the project Baseline Schedule as approved by the owner, incorporated herein by reference, Exhibit "C". Contractual final completion date for all design and construction activities is CompletionDateShortForm.  Contractor reserves the right to designate daily and weekly scheduled work days and hours, including use of a ten hour day/four day work week. If a ten hour day/four day work week is designated by contractor, Subcontractor’s supervisor and workers shall commence at 7am and continue until 5:30pm (Excluding normal breaks and lunch breaks) unless otherwise designated by Contractor.

1.	WORK TO BE PERFORMED:  Subcontractor agrees to furnish all labor, materials, installation supplies, equipment, services, machinery, tools, sales taxes, use taxes and any other facilities of every kind and description, including proper supervision at all times, all as required for the prompt and efficient performance of said work, and all work incidental thereto.

2.	PROGRESS AND TIME OF COMPLETION OF WORK:  Subcontractor agrees to commence construction as soon as the site is ready for his phase of the work, and in any case within two (2) days after notice from the Contractor to proceed, and to complete each part of his work expeditiously and in time to avoid delaying any other work at the job site.  Should the Subcontractor fail, be unable, or refuse to supply sufficient manpower to the job, for any reason whatsoever, it shall be a material breach of this subcontract.  Subcontractor shall strictly comply with any time schedule, set by the Contractor at any time, and the instructions of the Contractor's job superintendent.  If the Subcontractor is delayed in the judgment of the Contractor by any labor dispute (whether or not the labor dispute is with the Subcontractor), the Contractor (in addition to any other remedy at the law or equity) shall have the right to immediately replace the Subcontractor, in which case the Subcontractor shall vacate the job and be paid (after completion of the replacement subcontractor's work) the amount provided on Page One hereof, less the cost incurred by the Contractor for the replacement subcontractor's charges in completing the work.  The work required herein is in any event to be completed in accordance with the current construction schedule, referred to as Exhibit "C".

3.	PAYMENT SCHEDULE:  Unless otherwise stated herein, payments to Sub-contractor shall be made monthly as the work progresses.  On or before the 20th of each month, or other date as designated by the contractor, Subcontractor shall provide the Contractor with duplicate invoices and Labor and Material Lien Releases for all sums due for work and materials furnished up to the date of the invoice.  The submission of subcontract progress estimates shall constitute a representation by the Subcontractor that all previous payments have been properly applied by Subcontractor to the payment of all second-tier subcontractor and material supplier billings, which, in turn, formed the basis of the prior progress estimates.  Subcontractor further represents and warrants that, upon receipt of the progress estimate represented by each current progress estimate, a similar process will be followed, and all second-tier subcontractors and material suppliers whose billings form the basis for the current progress estimate will be similarly paid and satisfied in full, excepting only those instances in which there is a legitimate good faith dispute between the Subcontractor and a second-tier subcontractor or material supplier with respect to performance or related matters.  In such event, the Subcontractor will notify Contractor, which, in turn, will withhold such moneys pending resolution of the dispute between the Subcontractor and the second-tier subcontractor or material supplier.  Labor and Material Lien Release forms utilized shall be as provided by the contractor to the subcontractor with the contract package. The Subcontractor shall, as a minimum, prepare a schedule of values that assigns revenue to his activities in the construction schedule and shall assign five percent (5%) of the total contract value to an activity titled O&M Manuals & Punchlist. Contractor reserves the right to approve subcontractors schedule of values, and values for mobilization may not be allowed. Progress payments will be released approximately ten (10) days after receiving payment from the Owner. Payment by the owner is a condition precedent to contractors obligation to pay subcontractor. Payment for O&M activities shall be paid thirty (30) days after completion if the contract has been fully performed to the satisfaction of the Owner and the Contractor and the delivery to the Contractor of all Lien Releases for Labor and Material.

4.	SPECIAL TERMS AND CONDITIONS:  Unless expressly excepted herein, Sub-contractor shall fully perform in a good and workmanlike manner all obligations of the Contractor to the Owner, under said contract documents, which pertain to Subcontractor's part of the work.  The parties agree to the following special terms and conditions:

IN WITNESS WHEREOF, the parties have executed this Subcontract on this            day of                                           , 200_

| RSCI | CompanyName |
| --- | --- |
| 1854 E Lanark | CompanyAddressLineOne |
| Meridian, ID 83642 | CompanyCity, CompanyState CompanyZIP |
| By:___________________________________ | By:___________________________________ |
| President Zeke Johnson | Title:__________________________________ Name:________________________________ |
| Date:_________________________________ | Date:_________________________________ |
|  | Tax I.D. Number: CompanyFedID |

EXHIBIT "A"

STANDARD TERMS AND CONDITIONS

FOR ALL SUBCONTRACTS

The following general terms and conditions are incorporated in all subcontracts entered into by RECORD STEEL & CONSTRUCTION, INC. (RSCI) with any subcontractor and are not subject to change without an express endorsement in writing of the change:

1.	INDEPENDENT INVESTIGATION:  Subcontractor has satisfied himself by his own independent investigation concerning the General Contract, plans, specifications, on-site job conditions, and type of workmen, materials and equipment required to complete the job in good and workmanlike manner.  Subcontractor has entered into this subcontract in reliance upon his own investigation and not upon any representation by the Owner, his architect/engineer or the Contractor.

2.	ASSUMPTION OF RESPONSIBILITY:  Subcontractor has accepted the conditions of the construction site and acknowledges that all related, adjacent or dependent work, services, utilities and materials are satisfactory to him and waives any and all claims for damages or extras with respect to defects or failures thereof.  Subcontractor assumes responsibility for fully informing himself as to the work required and for the accuracy of all lines, levels, measurements, property lines and reference lines in connection with his work.  No variation from specified lines, grades or dimensions shall be made without the written consent of the Contractor.  Subcontractor shall be responsible for protecting his own work until final acceptance of the entire project by Owner and shall replace at his own expense any damaged work or material.  Subcontractor shall make good any damage which he may cause to other work and materials on the project, or to structures or to adjacent property.  Subcontractor shall further hold the Contractor harmless from any and all loss or damage caused by his acts or those of his agents or employees and shall pay to the  Contractor all losses caused by his performance of this contract.

3.	EQUIPMENT AND FACILITIES STORAGE:  This subcontract does not include the use of any Owner's or Contractor's equipment, facilities or storage and if they are used by Subcontractor such use shall be at his own risk; after inspection Subcontractor agrees to hold Owner and Contractor harmless from any and all damages of every kind whatsoever resulting from such uses.  He shall further return all such equipment, facilities or storage space to Contractor in as good condition as when received, upon demand by Contractor, or at the completion of the job, whichever occurs first.  The Contractor shall be entitled to payment from Subcontractor of the reasonable rental value of all equipment, facilities or storage used by Subcontractor.

4.	JOB SITE CONDITIONS:  Subcontractor shall comply with all instructions from the Contractor with respect to conditions at the site and shall remove all of it's rubbish, debris and any unnecessary materials, tools and equipment from the site or to any area designated by the Contractor on a daily basis.  In the event that Subcontractor maintains any condition at the job site which is unsafe to persons or property, the Contractor shall have the right, but not the obligation, to take any corrective steps it deems advisable and charge Subcontractor all costs connected therewith.

5.	PRICE INCREASES:  Subcontractor assumes the risk during the life of this subcontract of all wage, price and material increases and shall not be entitled to any additional payment on account thereof.

6.	TAXES AND PERMITS:  Subcontractor shall obtain and pay for all applicable licenses, permits, inspections and taxes, including, but not limited to all use and sales taxes in connection with the work and materials which he furnishes hereunder, without extra charge to the Contractor.

7.	JOINT CHECKS:  The Contractor may, in its absolute discretion, make any check due to Subcontractor payable jointly to Subcontractor and to any labor or material man who may have a right to file a lien on the job, or to any person who could file a lien or make a claim against the Owner or the Contractor.

8.	COST OF THE WORK:  When all or any portion of the price for the work is determined on a cost plus fee basis, the term "cost of the work" shall not include any administrative or overhead expense whatsoever.  All such expenses are to be included within the Subcontractor's fee.

9.	INVOICES AND RELEASES:  All invoices must be submitted in duplicate and shall be accompanied by receipts, vouchers and releases of claims of labor and material men.  It is agreed that no payment hereunder shall be required until and unless such releases are furnished to the satisfaction of the Contractor.  Any payment made hereunder shall not be construed as evidence of acceptance of any part of Subcontractor's work, since Subcontractor requests that payments be made at the earliest possible date, and such payments may be made before the Contractor's inspection and investigation of the work is complete.

10.	LIENS AND CLAIMS:  Subcontractor shall pay when due all claims for labor and equipment and/or materials and shall prevent the filing of any mechanic's liens or shall be in material breach of this subcontract.  In the event that any such suit or lien is filed, he agrees to immediately remove it by satisfaction, discharge, dismissal, bond or compromise settlement.  A failure to do so within ten (10) days after notice shall authorize the Contractor to satisfy such claim by any means it deems desirable and to charge Subcontractor with all costs, including reasonable attorney's fees, connected therewith.  If the Contractor finds it necessary to settle such claims, Subcontractor shall provide the Contractor with all necessary information and the Contractor shall have no responsibility to the Subcontractor for settling said claim, using its best judgment, based upon the information available to it.

11.	TIME OF PERFORMANCE OF WORK:  Time is of the essence of this Agreement and a substantial part of the consideration is Subcontractor's promise to adhere to the time requirements of the job as they now exist and as they may be changed during the course of construction.  Subcontractor shall inspect the work already complete prior to commencing his work and advise the Contractor of any conditions which will prevent him from properly performing under this contract.  Any such condition, if not corrected in advance, shall be submitted in writing to the Contractor prior to commencement of the Subcontractor's work.  Subcontractor agrees to proceed with the work continuously and with diligence and may be held responsible for any and all increased costs due to Subcontractor's failure to complete the work on schedule and in time to permit other workmen to finish their work on schedule.  Should the time schedule be changed by the order of the Owner, his architect/engineer or the Contractor, Subcontractor agrees to comply with the changes as instructed by Contractor.  Delays caused by acts of God or the Owner or his architect/engineer shall entitle Subcontractor to reasonable additional time for performance.  Except for such extensions, Subcontractor shall provide, at his expense, the necessary workmen and work overtime, if required, to meet the completion dates of each phase of the work and Contractor's time schedule. Subcontractor shall proceed diligently with the work pending finall determination of any dispute or claim. Any breach of this provision shall entitle Contractor to declare Subcontractor in default, have others complete this subcontract, and charge Subcontractor with all costs thereof.

12.	QUALITY OF WORK:  Unless otherwise specified herein, all materials used on the work shall be new and in good condition.  Materials for similar uses shall be of the same type and quality and shall match other materials.  Further, all materials used shall be manufactured in the United States unless written approval of the Contractor is obtained for use of other materials.  All workmanship shall be the best standard practice of the trade unless a better quality is specified in the contract documents.  All material and workmanship shall strictly comply with the general contract, plans and specifications.  In the event that the quality is not specified, Subcontractor shall ascertain the quality required before ordering the material, and it shall be the best available, first class or that approved in writing by the Contractor.  In the event that color is a material fact and is not specified, Subcontractor shall ascertain the color desired prior to using any color.  In the event that shop drawings are prepared by Subcontractor, they shall be used at Subcontractor's own risk.  Part of the consideration for this subcontract is Subcontractor's special knowledge and skill and Subcontractor is expected to use that expertise in the performance of his work.  If the plans or specifications are defective, or if required materials are inferior when compared with other materials, Subcontractor shall so advise the Contractor and cooperate in any adjustments that may be made.

13.	SUBCONTRACTOR'S EMPLOYEES:  Subcontractor shall employ only competent, experienced, careful and orderly persons upon the work and upon notification from the Contractor that the conduct or workmanship of any of his employees is unsatisfactory, he shall immediately remove such person or persons from the job site and not have them perform any further work involving the Contractor, without the written consent of the Contractor.  Upon request, Subcontractor shall furnish the Contractor with a list of all workmen used in connection with the work.  Subcontractor shall be responsible for the payment of all wages and fringe benefits which become payable in connection with the work performed under this Subcontract, and shall hold the Contractor harmless from all claims connected therewith.

14.	CHANGE ORDERS:	 Subcontractor shall make no changes in the work, and shall be responsible for any deviation from the General Contract, plans and specifications, unless such changes are authorized in writing by the Contractor.  All changes shall be without change in the contract price unless the written change order provides for an increase or decrease of the cost.  All requests for changes shall be accompanied by a line item breakdown for each component of the work.  Labor, equipment, supplies and permanent material will be shown separately.  Overhead and profit will be shown separate from the costs. Contractor shall not be liable for prospective profits on work not performed in the event of deductive change orders to Subcontractors scope of work, including termination of subcontract agreement by Contractor.

15.	ASSIGNMENT OF WORK:	 All of Subcontractor's work shall be performed by Subcontractor which shall not assign, delegate or subcontract the work to anyone other than its own employees without the written permission of the Contractor.  A material part of the consideration for this subcontract is the special skill and reliability of Subcontractor and its employees shall personally perform the work.

16.	RECORDS:	The Contractor shall have full access to Subcontractor's records during regular business hours to determine the facts concerning any part of the work connected with the performance of this subcontract and Subcontractor shall provide the Contractor with any reports requested concerning its activities in the performance of this subcontract.  In connection with full access to the Subcontractor’s records, Contractor shall have the right to conduct an audit of all the books and records, including financial books and records of the Subcontractor, including original time sheets, time cards, material invoices, canceled checks, payroll checks and the like.  Subcontractor will fully cooperate in such audit.

17.	BREACH:  If Subcontractor breaches any of the terms and conditions herein, the Contractor shall have a right to immediately cancel this subcontract, without any liability therefore, in addition to any other right or remedy which it may have at law or equity.  This provision is made because the Contractor is responsible to the Owner for the performance of the entire contract, and the work of other crafts is dependent upon Subcontractor's timely performance.  In the event of such a cancellation, the Contractor may complete the work or hire another subcontractor to do so and charge Subcontractor with all necessary costs above the total consideration of this subcontract.  In the event that the Contractor proceeds to complete the subcontract work, it is hereby authorized to take over all work in progress, use any tools and equipment on the job site and receive all materials ordered by Subcontractor to complete the job, but shall be obligated to give Subcontractor a full accounting thereof.

18.	BANKRUPTCY:  Subcontractor agrees not to commit any act of insolvency, bankruptcy or any assignment for the benefit of creditors.  In the event that one of the above conditions are violated, the Contractor may terminate this subcontract immediately without notice, and Subcontractor hereby assigns to the Contractor all the material assets and equipment on the job site or on order for the purpose of completing the work required by this subcontract.  The Contractor shall further have the right to take over the work and complete it without liability, except that the Contractor shall account to Subcontractor for any unused portion of the contract price thirty (30) days after the job is completed and return to Subcontractor any unused material ordered by Subcontractor.

19.	LIABILITY AND INDEMNITY:  All work covered by this agreement performed at the site of construction, or in preparing, or delivering materials to the site, shall be at the risk of Subcontractor alone.  Subcontractor agrees to save, indemnify and hold harmless Owner and the Contractor against all liability, claims, judgments, injuries to persons, including Subcontractor's employees, and damages to property arising directly or indirectly out of the obligations herein undertaken, or out of operations conducted by Subcontractor.

20.	BONDING:  Subcontractor shall, if requested by the Contractor at the beginning, or any time during the course of construction, provide labor, material and performance bonds, in an amount equal to 100% of the contract price, in a corporate security acceptable to the Contractor which shall pay the premium therefore if it is not required at the start of construction.  Failure to provide the requested bond shall be a material violation of this subcontract and give the Contractor a right to terminate the Subcontractor for default after ten (10) days notice to provide the bond.

21.	INSURANCE:

Subcontractor's Liability Insurance

Subcontractor shall purchase and maintain such insurance as will protect it from the claims set forth below which may arise out of or result from Subcontractor's operations under this agreement whether such operations be by itself or by any sub-Subcontractor or by anyone directly or indirectly employed by any of them, or by anyone for whose acts any of them may be liable:

- Claims under Workers' Compensation, Disability Benefit and other similar employee benefit acts which are applicable to the work to be performed.

- Claims for damages because of bodily injury, occupational sickness or disease, or death of its employees under any applicable employer's liability law.

- Claims for damages because of bodily injury or death of any person other than its employees.

- Claims for damages insured by usual personal injury liability coverage.

- Claims for damages because of injury to or destruction of tangible property.  Including loss of use therefrom.

- Claims for damages because of bodily injury or death of any person or property damage arising out of the ownership, maintenance or use of any motor vehicle.

Coverage Forms.

- Subcontractor's General Liability insurance shall be written on an industry standard Commercial General Liability Occurrence from (CG 00 01) and shall include the following coverage extensions:  Stop Gap Liability and per Project aggregate (CG 25 03)  In addition, Contractor and Owner shall be named as additional insureds (form CG 20 10) with respect to work performed by or for the Subcontractor on behalf of the Contractor.  Subcontractor's General Liability insurance shall be primary as respects Contractor and Owner, and any other insurance maintained by Contractor or Owner shall be excess and not contributing insurance with Subcontractor's insurance.

- Subcontractor's Auto Liability insurance shall be written on an industry standard Business Auto Liability policy form (CA 00 001).

- Subcontractor's workers' compensation insurance shall be written on an industry standard Worker's compensation and Employer's Liability policy form (WC 00 00 00), where applicable.

- All workers' compensation insurance companies shall have a Bests rating of "A-VI" or better

Subcontractor's Liability insurance, as mentioned above, shall be written for not less than the following limits of liability:

- Workers' Compensation - Statutory Bodily Injury by Accident or Disease

- Employer's Liability

$1,000,000	Bodily Injury by Accident - Each Accident

$1,000,000	Bodily Injury by Disease - Policy Limit

$1,000,000	Bodily Injury by Disease - Each Employee

- General Liability - Bodily Injury, Personal Injury, and Property Damage

$2,000,000	General Aggregate

$2,000,000	Products and complete Operations Aggregate

$1,000,000	Personal Injury

$1,000,000	Each Occurrence

- Automobile Liability

$1,000,000	Bodily Injury and Property Damage - Per Accident

Certificates of Insurance evidencing the above coverages shall be filed with contractor within (5) working days of award of Subcontract and prior to commencement of the work.  Such certificates shall show that Contractor and Owner have been named as additional insureds on the General Liability policy (and Excess Liability policy, if any), and that such policies provide primary coverage with respect to Contractor and Owner.  In addition, such certificates shall provide Contractor with 45 days written notice in case of cancellation or non-renewal.

Property Insurance

- Contractor shall have the obligation to provide, or cause Owner to provide, only Fire and Extended coverage insurance or Builder's Risk insurance that is specifically required by the Main Contract with Owner and will be responsible to Subcontractor only to the extent that any claims for loss or damage that subcontractor may make is reimbursable to Contractor by such insurance.

- Subcontractor shall provide insurance against any and all other losses that may occur to the work, tools, equipment, facilities, and stored materials, including stored materials for which it has been paid, and shall make its own provision for reimbursement of such deductible amounts as may be applicable to Contractor or Owner's insurance.

- Coverage Forms - Subcontractor's Equipment insurance shall provide coverage for physical damage to Subcontractor's owned, leased, rented, or borrowed equipment used on the job site, including continuing rental charges.  Subcontractor shall waive all rights against Contractor and Owner for damages covered by such insurance.

- All Property insurance companies shall have a Best's rating of "A-VII" or better.

- Certificates of Insurance evidencing the above coverage shall be filed with contractor within (5) working days of award of Subcontract and prior to commencement of the work.  Such certificates shall indicate that a waiver of subrogation provision in favor of contractor and Owner is included in Subcontractor's equipment insurance policy.

22.	GUARANTEE OF WORK:  Subcontractor shall assume and perform all of the work covered by this subcontract which is of the same type required of the Contractor by the contract documents and plans, and he shall assume the Contractor's obligation to satisfy the Owner with respect thereto. Subcontractor further will provide a written guarantee of all of its materials and workmanship for one (1) year from the filing of the Notice of Completion and will remedy any defects that may appear during that time.  In the event that the contract documents and plans should require a greater guarantee, or one for a longer period, Subcontractor shall comply with the guarantee so required with respect to his part of the work.

23.	LICENSES:	 Subcontractor represents that it is duly licensed by the state in which the job is located to perform the work required by this subcontract and that it will maintain such license or licenses during his performance under this subcontract.  A failure to do so shall constitute a breach of a material covenant and give the Contractor a right to terminate this subcontract, have others complete the work, and charge Subcontractor with all costs connected therewith.

24.	LAWS, RULES AND REGULATIONS:  All workmanship and materials shall comply with all applicable laws, codes, rules and regulations, and Subcontractor shall comply with all safety regulations, which are applicable to his work, and particular attention for applicability shall be given to the United States Department of Labor Occupational Safety and Health Administration Standards, and the regulations of the state in which the job is located.  The responsibility for complying with all such laws, codes, rules and regulations, and safety standards shall be the sole responsibility of Subcontractor.  If Contractor is fined for Subcontractor violations, these costs will be reimbursed to the contractor by the Subcontractor through a deductive change order, including all indirect costs (such as legal fees) to the contractor associated with contractors defense of violations for which the subcontractor is responsible.  Subcontractor specifically agrees that it will comply with all codes, laws, and regulations pertaining to the disposal of hazardous or toxic substances and indemnify and hold Contractor harmless for any violation thereof.

25.	TESTING:  Each piece of equipment installed by Subcontractor shall be thoroughly tested and adjusted by him to insure proper functioning for its intended purpose.  It shall not make excessive noise or vibrations and shall meet the usual standards for equipment of its type.  If requested, Subcontractor shall demonstrate the proper operation of the equipment to the Contractor and/or the Owner to their satisfaction.

26.	JOBSITE EXCAVATION:  If Subcontractor's work requires earth excavation, it shall be done in a safe manner and in accordance with all state, local, and federal safety regulations.  All backfilling of excavated material shall be performed by replacing material in 6" layers and compacting before placing the next layer.  Compaction shall be by a suitable method as necessary to obtain a minimum density of 95% of maximum density by the "Modified Proctor".  If additional or less water in the material is required to obtain this density, it shall be added or removed as necessary.  If, in the opinion of the Contractor, the Compaction does not meet this requirement, the Contractor may have an independent soil testing laboratory perform tests to determine the degree of Compaction.  If the tests show the required Compaction has been obtained, then the cost of the testing will be paid for by the Contractor.  If the tests show the Compaction to be less than required, the Subcontractor shall reimburse the Contractor for the costs of the tests and continue to compact the excavated area until this contract provision is satisfied.

27.	SIGNS AND ADVERTISING:	 Subcontractor shall not place any signs, poster or advertising at the job site except safety signs and those that may be required by federal, state or local laws, ordinance, and regulation, without first obtaining permission and approval from the Contractor.  If permission is granted, Contractor may require a degree of uniformity of Subcontractor's signs.

28.	CLEAN UP:  Subcontractor is responsible for its own clean up on a daily basis.  In the event that Subcontractor does not clean jobsite of its own debris on a daily basis, Contractor may notify Subcontractor of this situation in writing and, if not remedied within 24 hours thereafter, Contractor may back charge Subcontractor for the necessary clean up. Additionally, contractor may request subcontractor on a weekly basis to assist contractor and other subcontractors in a common effort to maintain a clean and safe work site by removing jobsite debris common to and generated by all subs such as mud and dirt tracked into work areas, and trash from employee lunches.

29.	INTERPRETATION OF CONTRACT AND APPROVAL OF WORK:  The Contractor shall interpret the contract documents and shall be the judge of the performance of the Subcontractor thereunder.  The Contractor shall have the full authority to reject work that does not conform to the contract documents and payment shall not be required on work or materials that do not have such approval. The Contractor may require special tests or inspections of work and materials as a condition to giving such approval.  If there should be a conflict between the "Standard Terms and Conditions" in this Exhibit "A" and the contract, plans and specifications between the Owner and the Contractor, the most stringent shall control.

30.	INDEPENDENT CONTRACTOR:  The Subcontractor is an independent contractor and has sole control in the exact performance of this subcontract.

31.	RIGHT TO SETTLE DISPUTES:  The Contractor reserves the right to settle all disputes and back charges between subcontractors and/or suppliers.

32.	CLAIMS:  (a) Should Owner file a claim, counterclaim or cross claim against Contractor relating to, or arising out of, in whole or part, performance of Subcontractor’s Work, Subcontractor and its surety agree to be bound to Contractor to the same extent that Contractor is bound to Owner  by the terms of the Contract and shall likewise be bound by all rulings, decisions or determinations made pursuant to the Contract including but not limited to the final decision of an appeal board, arbitration or court of competent jurisdiction whether or not Subcontractor or its surety is a party to such proceeding.  If called for by Contractor, Subcontractor shall defend at no cost to Contractor all claims, or that portion thereof, relating to or arising out of the performance of Subcontractor’s Work, and shall become a party to such proceeding or determination.

(b)  As to any claim by Subcontractor on account of acts or omissions of Owner, or its representatives, Contractor agrees to present to Owner, in Contractor’s name all of Subcontractor’s claims for extras and equitable adjustments and to further invoke on behalf of Subcontractor those provisions of the Contract for determining disputes.  Subcontractor shall have full responsibility for preparation and presentation of such claims and shall bear all expenses thereof, including attorney’s fees.  Subcontractor agrees to be bound by the procedure and final determinations as specified in the Contract and agrees that it will not take any other action with respect to any such claims and will pursue no independent litigation with respect thereto or any disputes resolution procedures.  Subcontractor shall not be entitled to receive any greater amount from Contractor than Contractor is entitled to and actually does receive from Owner on account of Subcontractor’s claims less any markups entitled to or costs incurred by Contractor.  Subcontractor shall accept such amount, if any as full discharge of all such claims.  With respect to such claims, Subcontractor shall give written notice to Contractor within sufficient time to permit Contractor to give notice to Owner within the time allowed by the Contract.  Failure to give such notice shall constitute a waiver of such claim.

(c)  Not withstanding paragraph (b) of this Section, Contractor shall have the right , at any time,  to settle or otherwise dispose of any claim by Subcontractor on account of acts or omissions of Owner or its representatives.  Should Contractor exercise this right, Contractor shall determine the amount, if any to be paid to Subcontractor on account of such claim.  Such decision shall be final and binding unless Contractor’s decision is submitted to litigation in accordance with paragraph (d) of this Section.

(d)  All disputes not controlled or determined by the above paragraphs of this Section or other provisions of this Subcontract will be resolved by a court of competent jurisdiction located in the State of Idaho.  The laws of the State of Idaho shall apply.

(e) Subcontractor shall proceed diligently with the Work pending final determination of any dispute or claim.

(f)  The provisions of this Section shall survive the completion or termination of this Subcontract.

(g)  Subcontractor covenants and expressly agrees that if for any reason the Subcontract is not completed as contemplated herein or if any dispute shall arise over the entitlement or the rights of Subcontractor, Subcontractor’s sole recourse shall be an action as provided herein to enforce the several terms and provisions of this Subcontract, and no action shall lie in favor of Subcontractor in the nature of quantum meruit, quantum valebant, quasi-contract, or any other theory of law or equity.

33.  NO ELECTION OF REMEDIES:  Nothing contained herein shall be deemed or require an election of remedies.  All remedies are cumulative with all other remedies available at law or equity.

34.  ATTORNEY FEES:  In the event it becomes necessary to obtain the services of an attorney to enforce any term or condition of this agreement, the prevailing party shall be entitled to reasonable attorney fees.

35.  AGENCY FINES:  Subcontractor agrees to reimburse Contractor 100% for any fines imposed upon the Contractor due to violations on the Subcontractors part.

36. PENETRATIONS OF FIRE RATED WALLS/CEILINGS/FLOORS: Subcontractor agrees to provide and install approved fire rated sealant/stopping assembly where work of subcontractor penetrates of fire rated wall/ceilings/floors.

37. ACCESS DOORS: Subcontractor agrees to provide and install access doors (with appropriate fire rating if required), where work of subcontractor creates requirement for said access doors.

38. YEAR 2000 COMPLIANT: Subcontractor agrees that all labor and materials provided under the scope of this contract shall be compliant with and free of defects created by the calendar change to the year 2000.

39. CERTIFIED PAYROLLS: Where required by the contract between the owner and the contractor, subcontractor shall provide on a weekly basis appropriate certified payrolls for labor performed under the scope of this subcontract.

40. WEEKLY SUBCONTRACTOR MEETINGS: Subcontractor agrees to attend weekly subcontractor coordination meetings when requested by contractor.

41. SUBMITTALS: Subcontractor agrees to provide all required submittals in appropriate quantities in a timely manner so as not to delay progress of the project.  Subcontractor shall not be relieved of responsibility for deviations from requirements of the contract documents by the contractors or architects approval of submittals (shop drawings, product data, sample, tests, or similar items) unless the supplier has specifically informed the contractor and architect in writing of such deviation at the time of submittal, and the contractor and architect has given written approval to the specific deviation as a minor change in the work, or a change order has been issued directing the supplier to proceed with the deviation. The subcontractor shall not be relieved of responsibility for errors or omissions in shop drawings, product data, samples, tests, or similar submittals by the contractors or architects approval thereof.

42. ASBUILTS: Subcontractor agrees to maintain as-built drawings and specifications as required by project specifications, indicating at a minimum locations of all concealed work, all variances from contract drawings, and actual products used, to be approved before final payment.

43. OPERATIONS and MAINTENANCE MANUALS:  Subcontractor agrees to provide all required operations and maintenance manuals in appropriate quantities to be approved prior to final payment.

44. SUBCONTRACTORS ON SITE WORKFORCE: It is required that subcontractor provide to the appropriate field representative of contractor, a documentation of on site work force and duties completed by said force, on a daily basis.

45.  SUBCONTRACTORS LOWER TIER SUBCONTRACTORS:  Subcontractor shall insure that the provisions of this subcontract agreement shall be extended to subcontractor’s lower tier subcontractors and suppliers, excepting that scope of work between subcontractor and subcontractors lower tier subcontractors and suppliers shall be determined by subcontractor.

46. USE OF TOBACCO AND FOOD PRODUCTS: Use of tobacco products on site is discouraged but will in any case be strictly prohibited at interior locations at such time as the beginning of the installation of building finishes, considered to be at the time of gypsum board installation or other such time as designated by contractor. Similarly, use of food and drink products (except water) shall also not be allowed on the interior of the facility subsequent to the commencement of interior finishes

47. CELL PHONE AND PERSONAL ELECTRONIC DEVICES (PED): It is required that subcontractor  implement the RSCI safety program which stipulates that all projects and work areas will not allow employees to use cell phones unless they are specifically issued or approved by RSCI.  No Personal Electronic Devices (PED) such as iPods, MP3 Players, Smart Phones, or any other distractive electronic devices will be allowed during work hours on RSCI jobsites.

These "Standard Terms and Conditions for all Subcontracts" are incorporated in and are a part of the contract between the Subcontractor and the Contractor.

| RSCI | CompanyName2 |
| --- | --- |
| 1854 E Lanark St. | CompanyAddressLineOne |
| Meridian, ID 83642-4080 | CompanyCity, CompanyState CompanyZIP |
| By: | By: |
| Zeke Johnson | Name:________________________________ |
| President | Title:__________________________________ |
| Date: | Date:_________________________________ |

EXHIBIT "B"

STANDARD TERMS AND CONDITIONS

FOR ALL SUBCONTRACTS

The following general terms and conditions are incorporated in all subcontracts entered into by RECORD STEEL & CONSTRUCTION, INC. (RSCI) with any subcontractor and are not subject to change without an express endorsement in writing of the change:

Subcontractor’s Responsibility

- Adherence to and compliance with applicable provisions of CFR 29 Chapter XVII - Occupational Safety and Health Administration Part 1926 Safety and Health Regulations for Construction (current revision), Record Steel and Construction policy and procedures, US Army Corps of Engineers Safety and Health Requirements EM-385-1-1 (current revision), and state and local regulations are essential to satisfactory performance of the contract.

- The subcontractor shall designate a responsible member of the subcontractor's organization at the site whose duty shall be the prevention of accidents. The subcontractor’s safety person shall be on site whenever the subcontractor is performing work. All accidents, injuries, or near misses shall be immediately reported to contractor.

- The subcontractor is required to instruct each employee in the recognition and avoidance of unsafe conditions and the regulations applicable to his/her work environment, to control or eliminate any hazards or other exposure to illness or injury. (CFR 1926.21 (b) (2)). Subcontractor shall maintain an OHSA competent person on site trained in the hazards of subcontractor’s scope of work.

- The subcontractor shall require that each new employee sign a statement that he/she has been made aware of applicable safety rules and will abide by these rules.

- The subcontractor or its individual employees are subject to removal from the work site if safety rules and regulations are not followed.

- The following violations will be grounds for Immediate removal of subcontractor’s personnel from the project.

  - Gross disregard of safety and health rules and regulations, repeated violations or refusal to follow safety and health rules and regulations.

  - Fighting (Physical Contact), horseplay or gambling.

  - Theft.

  - Drugs or alcohol (possession or under the influence).

  - Willful destruction of property.

  - Possession of firearms or explosives.

  - Any act or omission that could inflict or result in bodily harm or death.

- The subcontractor shall conduct a weekly safety meeting with its personnel. A copy of the written minutes and the attendance of each meeting shall be given to Record Steel and Construction’s safety representative.

- All projects will require submission of a site specific job hazard analysis and safety plan to be reviewed by RSCI prior to starting work. Job hazard analysis and safety plans will be prepared by each Subcontractor and submitted prior to task preparatory meeting.

- When required by CFR 29 1926, a copy of any certification, design by engineer, proof of certification, or proof of competent person shall be submitted to Record Steel and Construction’s safety representative.

- LAWS, RULES AND REGULATIONS:  All workmanship and materials shall comply with all applicable laws, codes, rules and regulations, and Subcontractor shall comply with all safety regulations, which are applicable to his work, and particular attention for applicability shall be given to the United States Department of Labor Occupational Safety and Health Administration Standards, and the regulations of the state in which the job is located.  The responsibility for complying with all such laws, codes, rules and regulations, and safety standards shall be the sole responsibility of Subcontractor.  If Contractor is fined for Subcontractor violations, these costs will be reimbursed by Subcontractor.  Subcontractor specifically agrees that it will comply with all code, laws, and regulations pertaining to the disposal of hazardous or toxic substances and indemnify and hold Contractor harmless for any violation thereof.

- USE OF STILTS: Subcontractors are discouraged from allowing employee use of stilts, but may be allowed use of stilts with the following qualifications: 1) Stilt height must be less than four feet. 2)Personnel using stilts must display a level of dexterity showing a steady and certain movement while using stilts. 3) No personnel on stilts will be permitted to lift into place any tool or material in excess of 25 pounds. 4) Personnel working on stilts are responsible at all times to ensure that construction debris, materials, tools, ect., in his/her work area do not present a tripping/slipping hazard. 5) Subcontractors choosing to allow use of stilts by his/her personnel must provide Record Steel and Construction, Inc. with documentary proof of adherence to these qualifying requirements. 6) Subcontractors allowing personnel to use stilts agree to save, indemnify, and hold harmless the owner and contractor against all liability, claims, injuries to persons including subcontractors personnel, and damages to property arising directly or indirectly out of the obligations herein undertaken, or out of operations conducted by subcontractor or subcontractor’s personnel engaged in the use of stilts.

- TASK LIGHTING:  Subcontractors are required to provide adequate task lighting to perform subcontractors contractual scope of work.

- RIGGING & ERECTION SEQUENCE:  The following procedure is RSCI’s policy and needs to be followed for all Product Erection on site:

- Inspect access, ground, and interference’s.

- Inspect and install proper outrigger pads and dunnage.

- Check swing radius clearance.

- Barricade erection and welding area.

- Rope-off counterweight swing radius.

- Requirements for operator, rigger, and crew:

  - Craning plan for each pick over 75% of charts.

  - Weight of each pick verified from supplier or shipping documentation.

  - All picks to be measured from truck to center pin of crane.

  - Knowledge of maximum swing radius of product.

  - Erection distance known to operator by taped or dr run of each load, from center pin to center of load.

  - Rigger figures boom angle and maximum radius in degrees and footage.

  - Crane operator calculates boom angle and radius for pick.

  - After separate review, operator and rigger are to agree pick is within crane capabilities.

- Knowledge of the rigging system capacity (All shackles, spreaders, etc.)

- Knowledge of crane signals.

- Daily inspection of all rigging systems.

- Inspection of load pick points.

| RSCI | CompanyName |
| --- | --- |
| 1854 E Lanark St. | CompanyAddressLineOne |
| Meridian, ID 83642-4080 | CompanyCity, CompanyState CompanyZIP |
| By: | By: |
| Zeke Johnson | Name: |
| President | Title: |
| Date: | Date: |

s:/forms/subcontracts/20080805 RSCI Subcontract